# Project Plan: Production Event Processing System

## 1. Project Overview

A full-stack modular monolith system designed to process production events (COUNT and VOID) natively through MQTT ingestion and REST APIs. The system ensures data integrity using PostgreSQL, handles concurrency, and provides a modern React dashboard for real-time monitoring.

## 2. Technology Stack

- Backend: Node.js (v20+), Express.js 4 (Plain JavaScript, NO TypeScript)

- Database: PostgreSQL 16 (via pg driver, using raw SQL/transactions)

- MQTT Client: mqtt (MQTT.js v5)

- Testing: vitest and supertest for comprehensive endpoint testing

- Frontend: React.js, Vite, TailwindCSS (for modern, dynamic UI)

## 3. MQTT Broker Configuration & Data Flow

The system’s primary data ingestion relies on connecting to the MQTT broker: - Broker IP: 152.42.238.142 - Port: 1883 - URL Format: mqtt://152.42.238.142:1883 - Data Ingestion: The MQTT worker will continuously listen for events/challenges. Data received via MQTT will be processed and saved directly into the PostgreSQL database.

## 4. Architecture Rules

- Single Source of Truth: PostgreSQL is the only state store. No in-memory storage for totals or events.

- Shared Business Logic: Both REST APIs and MQTT handlers route to a shared process_events logic layer.

- Comprehensive Testing: Every single API endpoint and MQTT interaction must have automated tests.

- Version Control: A git commit will be made at the completion of every single implementation phase.

## 5. File Structure

The exact folder structure to be strictly followed (adapted for JavaScript and React):

fse01/
├─ src/
│  ├─ app.js                     # build express app (no listen) for tests
│  ├─ server.js                  # start HTTP + MQTT worker, graceful shutdown
│  ├─ config.js                  # env parsing (DATABASE_URL, CANDIDATE_ID, MQTT_*)
│  ├─ modules/
│  │  ├─ events/
│  │  │  ├─ routes.js            # POST /api/events (thin)
│  │  │  ├─ validation.js        # validate_event(): pure function
│  │  │  ├─ service.js           # process_events/process_event/process_count/process_void/resolve_pending_voids
│  │  │  └─ repository.js        # SQL only
│  │  ├─ ack/
│  │  │  ├─ routes.js            # POST /api/ack
│  │  │  ├─ service.js           # acknowledge_events()
│  │  │  └─ repository.js
│  │  ├─ state/
│  │  │  ├─ routes.js            # GET /api/state
│  │  │  ├─ service.js           # get_summary/get_pending/get_exceptions
│  │  │  └─ queries.js
│  │  ├─ mqtt/
│  │  │  ├─ worker.js            # connect, subscribe, heartbeat, reconnect, LWT
│  │  │  ├─ protocol.js          # validate envelope, build responses, error codes
│  │  │  ├─ service.js           # handle_mqtt_challenge()
│  │  │  └─ routes.js            # GET /api/mqtt/status (read-only)
│  │  └─ audit/
│  │     ├─ service.js
│  │     └─ repository.js
│  └─ shared/
│     ├─ db.js                   # pg Pool, withTransaction()
│     ├─ contracts.js            # shapes for event, item result, summary, challenge
│     ├─ domain_events.js        # tiny in-process bus: EVENT_ACCEPTED, VOID_RESOLVED, EVENT_ACKNOWLEDGED
│     └─ errors.js               # safe error mapper (no stack traces to clients)
├─ migrations/
│  ├─ 001_init.sql
│  └─ run.js
├─ frontend/                     # React application created via Vite
│  ├─ src/
│  ├─ package.json
│  └─ vite.config.js
├─ tests/                        # Comprehensive automated tests for all endpoints
├─ scripts/                      # (smoke.sh with curl examples, simulate_challenge.js)
├─ docker-compose.yml
├─ .env.example
├─ .gitignore                    # node_modules, .env, dist, coverage, *.zip
├─ README.md
├─ PROJECT_PLAN.md
└─ package.json

## 6. Implementation Phases & Git Strategy

### Phase 1: Setup & Infrastructure

- Initialize Node.js backend (no TypeScript).

- Setup file structure exactly as defined above.

- Setup PostgreSQL via docker-compose.yml.

- Write SQL migrations for tables: production_sources, production_events, submission_attempts, mqtt_challenges.

- Commit: chore: initialize project and database schema

### Phase 2: Core Event Logic & REST API

- Implement pure validation functions.

- Implement transactional event processing (process_count, process_void, resolve_pending_voids).

- Build REST endpoints:

  - POST /api/events (Submit batches)

  - POST /api/ack (Acknowledge reviewed events)

  - GET /api/state (Fetch summary, pending, and exceptions)

- Commit: feat: implement core event processing and REST APIs

### Phase 3: MQTT Worker & Data Ingestion

- Implement the MQTT client connecting to mqtt://152.42.238.142:1883.

- Ingest MQTT challenges, process them using the core logic, and persist data to PostgreSQL.

- Handle connection lifecycles (LWT, heartbeats) and expose GET /api/mqtt/status.

- Commit: feat: integrate MQTT worker and data ingestion

### Phase 4: Automated Testing Suite

- Write automated tests using vitest and supertest.

- Cover EVERY endpoint:

  - POST /api/events (Success, validation errors, partial batches)

  - POST /api/ack (Acknowledge, repeated acks, unknown IDs)

  - GET /api/state (Verify correct summary maths, pending lists, and exceptions)

  - GET /api/mqtt/status

- Test MQTT processing via function injection.

- Commit: test: add comprehensive automated test suite for all endpoints

### Phase 5: React & Vite Frontend Dashboard

- Initialize a React application using Vite (npm create vite@latest) inside the frontend/ directory.

- Build a responsive dashboard featuring:

  - Real-time metrics cards (Net Total, Pending, Exceptions).

  - Data tables for reviewing and acknowledging pending events.

  - MQTT Connection status panel.

  - Manual event submission interface for testing edge cases.

- Commit: feat: build React and Vite dashboard frontend

### Phase 6: Final Hardening & Integration

- E2E testing of the full flow (MQTT ingestion -> Database -> React UI).

- Ensure graceful shutdown of HTTP and MQTT connections.

- Commit: fix: hardening, e2e integration, and graceful shutdown